# Mobile App Development (CIS4034-N)

# Sprint Review

# Completion Details

| Name: | * | Date: | 24/11/2025 |
| --- | --- | --- | --- |
| Sprint number: | 4 | Tutor: | * |

# Introduction

Sprint-4 focused on improving the core authentication flow and making the StudyMate app more stable, polished, and ready for practical use. The major change in this sprint was moving from a basic Firebase-only authentication flow to a hybrid approach using Firebase for authentication and Room Database for local persistence.

This sprint introduced auto-login, secure logout with data clearing, and a robust local storage layer. The logout process was enhanced to clean local data and prevent unauthorized access. Overall, Sprint-4 strengthened reliability, usability, and security across the app.

# Review Details

Which user stories were accepted by the Product Owner?

- User authentication improvements - App now automatically logs in the user if local Room DB contains a saved user record. - Returning users are redirected to the Home Dashboard without needing to manually log in. - Logout now clears: - Firebase session - Local Room user table - Navigation back stack - Room Database integration - Implemented UserEntity, UserDAO, and AppDatabase (with DatabaseModule). - User data is saved locally after successful login for auto-login flow. - Local data is removed immediately upon logout. - Crashes related to null-user references were resolved. - Auto-navigation fixes - Splash screen now performs a session check: - If a user exists in Room DB → skip Login → navigate to Home. - If no user → navigate to Login screen. - General app stability and UI flow - Fixed previous navigation crashes occurring during re-login and route changes. - Added proper coroutine handling for Room DB calls. - Ensured login and logout flows do not break the navigation graph.

Which user stories were rejected by the Product Owner?

- Study feature implementations (postponed) - Study plans and scheduling features - Subject-wise progress tracking - Tasks / Notes module - Reminder and notification system - Detailed analytics and performance graphs - Content features (postponed) - Fetching and displaying dynamic study tips or motivational content These items will be implemented in subsequent sprints after the authentication and local storage base is stable.

What feedback did the Product Owner give about the product and development team?

- Positive feedback - Auto-login using Room DB made the app feel smooth and user-friendly. - Logout flow is secure and consistent. - Database design is straightforward and ready for future modules. - Navigation issues from earlier sprints have been addressed. - Improvement requests - Add loading indicators during the auto-login check to improve perceived responsiveness. - Improve UI consistency between Login and Home screens (spacing, color themes). - Enhance splash screen visuals and animations. - Prepare the database schema for upcoming modules: - StudyPlans table - Reminders table

What significant changes were made to the Product Backlog following the review?

- Added / updated backlog items - Implement study plans and scheduling (entity + UI) - Add notification scheduler for reminders - Add customizable study goals and task prioritization - Implement analytics and weekly/monthly progress graphs - Improve splash screen animation and loading feedback - Consider Room DB encryption for sensitive data in future sprints - Ensure back-navigation is fully blocked after logout - Testing additions - Test auto-login logic - Test logout and Room DB clearing - Test navigation guarded routes to ensure no access without a valid user - Add UI tests for login/logout flows and splash routing

Were any security concerns identified during the sprint that had not been predicted?

- Stale user data - If Firebase tokens expire, Room DB may still contain user records. → Need to verify token validity or revalidate session before auto-login. - Back-navigation leak - Some screens could be accessed via the back button after logout in early iterations. → Fixed by clearing the navigation stack, but continue monitoring. - Room data not encrypted - Currently only non-sensitive fields (email) are stored; no critical issue yet. → For future features that store notes or tasks, consider encrypted storage (EncryptedSharedPreferences or SQLCipher). - Session validation - Auto-login currently relies on presence of local user data; recommended improvement: → Cross-check Firebase session validity with Room DB before auto-login to prevent unauthorized access.