# Mobile App Development (CIS4034-N)

# Sprint Review

# Completion Details

| Name: | * | Date: | 17/11/2025 |
| --- | --- | --- | --- |
| Sprint number: | 3 | Tutor: | * |

# Introduction

StudyMate is a productivity and learning-management mobile app designed to help students organize tasks, access study resources, and navigate their academic workflow more efficiently. In this sprint, the focus was on user authentication, app navigation, and building the foundation of the UI with an interactive dashboard. Firebase Authentication was integrated for secure login & signup, while Jetpack Compose was used to build a clean, modern, and responsive UI.

StudyMate aims to offer a simple yet effective environment for students to manage their daily learning goals, track progress, and quickly access different sections of the app.

# Review Details

Which user stories were accepted by the Product Owner?

- Users can see a Splash Screen on app launch. - Users can sign in using Email and Password. - Users can create a new account via Firebase Authentication. - Smooth navigation is implemented for: - Splash → Login → Signup → Home Dashboard - Users can tap feature cards on the dashboard and open basic detail screens. - Clear error or success messages are shown during login/signup processes. - UI redesigned using Jetpack Compose with cards, icons, and a structured layout.

Which user stories were rejected by the Product Owner?

- Full implementation of the Notes, To-Do, and Study Plan modules (only placeholder screens completed). - No persistent data implemented yet for tasks or notes. - Profile system and Settings page not included in this sprint.

What feedback did the Product Owner give about the product and development team?

- The overall navigation structure and screen flow were found to be smooth and intuitive. - The login/signup UI using Firebase was appreciated for being clear and user-friendly. - Dashboard design with interactive cards is visually appealing, but the Product Owner requested: - More premium, consistent color themes - Better alignment and spacing - Enhanced card interactions - Placeholder feature screens were acceptable for now, but the PO expects full implementation in the next sprint.

What significant changes were made to the Product Backlog following the review?

- Add full implementation for Notes, To-Do List, and Study Planner. - Improve UI consistency with a better theme system and reusable components. - Add validation and better error handling for authentication (invalid email formats, weak passwords, etc.). - Implement in-app navigation animation for a smoother feel. - Plan integration of local database (Room) to store study data offline. - Add test cases for: - Navigation flows - Authentication failures - Screen rendering issues

Were any security concerns identified during the sprint that had not been predicted?

- Firebase Token Handling: Currently, the app does not check for expired Firebase tokens. This could lead to unexpected logout or unauthorized access if not handled properly. - User Data Privacy (Future Concern): Once Notes and To-Do features are added, storage must be secured with Room + encryption to avoid data exposure. - Navigation Access Control: Some screens can still be accessed using the back button after logout. Needs session-based navigation protection.