# Mobile App Development (CIS4034-N)
Sprint Plan

# Completion Details

| Name: | * | Date: | 24/11/2025 |
| --- | --- | --- | --- |
| Sprint number: | 4 | Tutor: |  |
| Project management tool: | Update ur trello link |  |  |
| Git link: | Update ur git link |  |  |

# Introduction

# Sprint Details

StudyMate is a student-productivity application designed to support learners with authentication, dashboard navigation, and upcoming study management tools. While previous sprints focused on login, signup, and UI foundations, Sprint-4 concentrated on authentication stability, auto-login, logout handling, and secure local data management using Room Database.

This sprint transformed StudyMate from a basic login-based app into a more professional system with:

• Auto-login
• Secure logout and session clearing
• Local user persistence with Room DB
• Improved splash-screen routing
• Stable and crash-free authentication flow

Sprint-4 was essential for user trust, convenience, and enabling future modules such as study plans, reminders, and analytics.

What is the goal of this sprint?

### 1. Implement auto-login using Room Database ### Store the authenticated user’s email in a local Room DB so returning users are automatically redirected to the Home screen without re-entering credentials. ### 2. Add secure logout with local data deletion ### On logout: ### User table is cleared. ### Firebase session ends. ### Navigation stack resets. This prevents unauthorized access and ensures clean session management. ### 3. Improve Splash Screen logic ### The splash screen now checks the Room DB and decides: ### If a user exists → Navigate to Home ### If no user → Navigate to Login ### Provides a seamless login experience. ### 4. Add logout icon and confirmation dialog ### Replaced temporary UI with: ### Modern Material3 logout icon ### Logout confirmation popup ### Smooth navigation after clearing the Room DB ### 5. Fully integrate Room Database ### Added: ### UserEntity ### UserDAO ### AppDatabase ### DatabaseModule / Repository ### This establishes a robust local persistence system. ### 6. Fix crashes in navigation and authentication flow ### Resolved issues caused by: ### Missing DB references ### Null routes ### Failed login states ### Back navigation into restricted screens

What are the essential user stories to be completed in this sprint?

1. As a user, I want the app to remember me even after closing it so that I do not have to log in every time. 2. As a user, I want to be logged out securely so that my account cannot be accessed by others. 3. As a returning user, I want to skip the login screen if already authenticated so that navigation is fast and seamless. 4. As a user, I want a confirmation dialog before logging out so that I do not accidentally log out. 5. As a user, I want the app to store only minimal and safe data locally so that my privacy is protected.

What are the security considerations for features being developed in this sprint?

1. Secure local storage using Room - Only the email is stored locally. - No passwords, tokens, or sensitive data saved on the device. 2. Safe logout process - Clears the user table completely. - Ends Firebase authentication session. - Resets navigation stack to prevent back-navigation into protected screens. 3. Auth-guarded navigation - Splash screen prevents accessing Home or Dashboard without a valid local user entry. - Blocks unauthorized access after logout. 4. Encrypted Firebase Authentication - Firebase Email/Password login ensures secure credential handling. - Sensitive information never stored on-device. 5. Controlled error handling - Friendly snackbar messages prevent exposure of internal system errors. - Protects system details while guiding users effectively.